# PocketSmart AI — Project Testing Phase

Phase 6 of 8 · Your Smart Budget & Recommendation Assistant

## 1. Objectives

- Confirm all three planners work end to end (Activity 5.1).

- Evaluate Gemini response quality, budget adherence and platform accuracy (5.2).

- Verify validations and prompt optimizations for edge cases (5.3).

- Verify fallback recommendations when AI results are insufficient (5.4).

## 2. Test Scope and Approach

| Level | What is tested | How |
| --- | --- | --- |
| Unit | Validators, budget calculation, fallback builder, JSON parsing | pytest |
| API | Three endpoints, status codes, response schema | Postman, curl or pytest with Flask test client |
| AI quality | Relevance, budget adherence, platform accuracy, JSON validity | Repeated runs on a fixed input set, scored on a rubric |
| UI | Forms, upload, result rendering, error states | Manual checks on desktop and mobile widths |
| Non-functional | Response time, key security, browser compatibility | Manual and scripted checks |

Gemini calls can be mocked in unit tests so they run fast and without quota use. Live calls are used only in AI quality tests.

## 3. Test Environment

- Local Flask server with a test API key and quota limits set.

- Mock catalogs in /data.

- Browsers: current Chrome, Edge, Firefox, Safari; one mobile viewport.

## 4. Functional Test Cases

| ID | Planner | Input | Expected result | Status |
| --- | --- | --- | --- | --- |
| TC-01 | Home | Budget ₹50,000; Living Room (3 lights, 1 fan), Kitchen (2 lights) | Items per room from IKEA/Amazon; total ≤ budget |  |
| TC-02 | Home | Budget ₹5,000 with a large item list | Reduced or fallback list within budget; message explains trimming |  |
| TC-03 | Home | Budget 0 or negative | 400 error with clear message |  |
| TC-04 | Home | Non-numeric budget | 400 error |  |
| TC-05 | Party | Budget ₹30,000, 40 guests, birthday | Allocation across catering, decoration, entertainment; total ≤ budget |  |
| TC-06 | Party | Corporate event, 100 guests, small budget | Realistic allocation or warning that budget is too low |  |
| TC-07 | Party | Guests = 0 | 400 error |  |
| TC-08 | Jewelry | Budget ₹10,000, wedding, traditional, no image | Suggestions from Amazon/Flipkart within budget |  |
| TC-09 | Jewelry | Same inputs with a red outfit image | Reasons mention color coordination |  |
| TC-10 | Jewelry | Unsupported file type (e.g. PDF) | 400 error |  |
| TC-11 | Jewelry | Oversized image | Rejected with message |  |
| TC-12 | All | Simulated Gemini timeout | Fallback recommendations; source = fallback |  |
| TC-13 | All | Simulated malformed (non-JSON) AI output | Fallback or successful retry |  |
| TC-14 | All | Simulated over-budget AI output | Re-prompt or trim, final total ≤ budget |  |
| TC-15 | All | Missing API key | Clear server error, no crash or key exposure |  |
| TC-16 | UI | Submit with empty required fields | Inline validation messages |  |
| TC-17 | UI | Mobile width | Layout usable without horizontal scroll |  |
| TC-18 | Session | Reload planner after a successful run | Last inputs retained during the session |  |

Status column is filled with Pass / Fail / Blocked during execution.

## 5. AI Quality Evaluation (Activity 5.2)

Run each standard input set at least 10 times and score each output.

| Metric | Definition | Target |
| --- | --- | --- |
| JSON validity | Share of responses that parse without repair | ≥ 95% |
| Budget adherence | Share of responses with total ≤ budget | ≥ 95% |
| Platform accuracy | Share of items naming an allowed platform | 100% |
| Category coverage | Share of requested categories present | ≥ 95% |
| Relevance (1–5) | Reviewer rating of fit to style, occasion and context | Average ≥ 4 |
| Latency | Time to full response | Typically under 10 s |

## 6. Edge Cases and Validations (Activity 5.3)

| Case | Handling to verify |
| --- | --- |
| Extremely low or extremely high budget | Warning or reasonable result |
| Quantity of 0 or very large quantity | Validation message |
| Special characters or very long text in free fields | Sanitized, no prompt or UI breakage |
| Prompt-injection text in a free field | Ignored; output schema unchanged |
| Blurry or irrelevant outfit image | Graceful result without crash |
| Rapid repeated submissions | Rate limiting or disabled button |
| Quota exhausted | Fallback and friendly message |

## 7. Fallback Verification (Activity 5.4)

- Force each failure type (timeout, bad JSON, empty list, over budget).

- Confirm the response is still valid under the standard schema and within budget.

- Confirm the UI indicates when fallback suggestions are shown.

## 8. Non-Functional and Security Checks

- Repository and browser network tab contain no API key.

- Uploaded images are not saved to disk after the request.

- CORS allows only the configured origin.

- No stack traces shown to users.

## 9. Defect Log Template

| ID | Title | Severity | Steps to reproduce | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| D-001 |  | Critical / High / Medium / Low |  |  | Open |

## 10. Exit Criteria

- All Must test cases pass; no open Critical or High defects.

- AI quality targets in section 5 met, or exceptions documented with the optimization planned.

- Fallbacks verified for every failure type.

- Test summary report completed (below).

## 11. Test Summary Template

| Item | Result |
| --- | --- |
| Test cases planned / executed / passed |  |
| Open defects by severity |  |
| Budget adherence rate |  |
| JSON validity rate |  |
| Average relevance score |  |
| Average latency |  |
| Recommendation | Go / No-go with notes |